Phase 1: Event Log & Actor System Foundation (Compute Boundary)

Objective: Move away from direct mutations. All edge data must flow into an immutable stream before hitting state-isolated actors.

- Step 1.1 [Data Contracts]: Update your Protobuf schema (spatial.proto) to include fields for tracking local task states and battery metrics, then recompile.

- Step 1.2 [Event Broker Config]: Configure a dedicated NATS JetStream or Kafka topic pipeline (telemetry:ingress) with partition keys explicitly bound to the device's id string.

- Step 1.3 [Actor Ingestion Router]: Construct the AssetActor structure with a strict, bounded channel mailbox (e.g., maximum capacity of 5,000 frames) to enforce backpressure.

- Step 1.4 [Asynchronous Projections]: Program the actor's internal loop to emit an immutable AssetStateChangedEvent to a downstream spatial:updates stream instead of writing to any map database.

📈 Phase 2: Weight Proposal Layer & Hysteresis Filters (Feedback Stability)

Objective: Decouple the Prediction Engine from the live routing execution pathway and eliminate network re-route oscillations.

- Step 2.1 [Read-Model Projection]: Build a background event loop subscriber that reads the spatial:updates topic and updates a Read-Only Spatial Map view (QuadTree/H3 Grid).

- Step 2.2 [Decoupled Prediction Worker]: Create an isolated background process that samples this read-view and generates independent WeightProposals containing confidence indexes.

- Step 2.3 [Hysteresis Filter Pipeline]: Implement an exponential smoothing filter ($W_t = \alpha \cdot W_{proposed} + (1-\alpha) \cdot W_{t-1}$) to absorb minor traffic variations.

- Step 2.4 [Snapshot Versioning]: Create a memory-swapping routine where the Routing Engine only reads from immutable, atomic snapshots of the graph weights, protecting live Dijkstra loops from inline corruption.

🛡️ Phase 3: Region-Limited Cellular Automata (The Safety Gate)

Objective: Validate fleet overrides asynchronously using localized spatial snapshots without blocking main routing threads.

- Step 3.1 [Incremental State Extractor]: Build a utility to query only the active assets and edge weights within specific H3 coordinate sectors rather than copying the entire graph mesh.

- Step 3.2 [Cellular Automata Core]: Implement a localized fluid-dynamics traffic simulation loop using a strict rule-based state machine (e.g., Nagel-Schreckenberg model).

- Step 3.3 [Asynchronous Risk Scoring]: Wrap the simulation runline inside a Go channel interface that evaluates path safety parameters asynchronously, completing within a hard real-time execution deadline (e.g., $\le 15\text{ms}$).

- Step 3.4 [Gating Interceptor]: Connect the routing pipeline to this risk evaluator to output a strict binary decision (Allow / Reject / Re-route).

🔍 Phase 4: Observability, Recovery Testing & Backpressure Validation

Objective: Verify distributed resilience and update the developer cockpit to track the entire predictive pipeline.

- Step 4.1 [Crash Replay Assertions]: Write integration tests that simulate an actor node crash, fetching data snapshots from memory caches and replaying the log stream to verify recovery correctness.

- Step 4.2 [Backpressure Stress Tests]: Use the Swarm Tester to flood mailboxes past their maximum capacity limits to verify that gateways return clean 429 / Error drops instead of leaking system memory.

- Step 4.3 [Cockpit UI Instrumentation]: Upgrade your frontend analytics dashboard to render lines tracking prediction confidence curves, simulation risk metrics, and mailbox saturation depth.